Magic Mouse Driver

for Windows

Execution Plan  •  v4.0  •  Production-Ready

Free • Open-Source • macOS-Quality Scrolling on Windows

# 1.  Objective

Build a free, open-source alternative to Magic Mouse Utilities for Windows, delivering a macOS-quality experience with no licensing cost.

- Smooth scrolling with macOS-like inertia and pixel precision

- Full gesture support: swipes, taps, double-tap

- Customisable controls via JSON config and GUI

- Stable Bluetooth performance across chipsets

- Lightweight background service with auto-start

- Signed installer — zero SmartScreen warnings

# 2.  High-Level Strategy

The project avoids writing a kernel driver from scratch. Instead, it builds on Apple Boot Camp drivers as the HID base and focuses all innovation on the gesture and scrolling layers — where existing tools are weakest.

- Reuse Apple Boot Camp drivers as the HID base

- Custom gesture + scrolling engine runs entirely in userspace

- Generic HID fallback for machines without Boot Camp

- Windows background service for reliability and auto-start

- WinUI 3 frontend for configuration — optional, service works headlessly

- Signed installer built with WiX Toolset v4

# 3.  Repository Structure

magic-mouse-win/

core/

hid_reader/          # HIDAPI wrapper

device_detector/     # VID/PID detection logic

input_parser/        # raw packet decoding

gesture_engine/      # gesture state machine

scroll_engine/       # inertia + smoothing

config/              # JSON parsing

service/

windows_service.cpp  # background service entry

device_manager.cpp   # connect/disconnect handling

watchdog.cpp         # crash recovery + restart logic

integration/

input_injector.cpp   # SendInput wrapper

hooks.cpp            # optional low-level hooks

ui/

winui-app/           # C# WinUI 3 frontend

tools/

hid_logger/          # raw HID packet logger

packet_visualizer/   # debug UI for touch data

configs/

default.json

docs/

architecture.md

device-support.md

packet-format.md     # reverse engineering notes

troubleshooting.md

contributing.md

installer/

wix/                 # WiX Toolset v4 config

nsis/                # NSIS alternative

# 4.  System Architecture

## 4.1  Driver Layer

Acquires raw HID input from the Magic Mouse using Apple Boot Camp drivers. All communication happens from userspace via HIDAPI — no kernel development required.

- Boot Camp driver mirror: github.com/supermarsx/magicmouse

- Alternative pack: github.com/tealtadpole/MagicMouse2DriversWin11x64

- HIDAPI: github.com/libusb/hidapi

Boot Camp drivers may not load on all hardware. On failure, the service auto-switches to Generic HID mode within 2 seconds, logs the fallback with adapter details, and shows 'Limited mode active' in the tray icon.

## 4.2  Device Detection Layer

Enumerates devices via hid_enumerate() on startup and on every device-change notification, filtering by Apple Vendor ID 0x05AC.

| Device | VID | PID | Protocol |
| --- | --- | --- | --- |
| Magic Mouse 1 | 0x05AC | 0x030D | Bluetooth Classic |
| Magic Mouse 2 | 0x05AC | 0x0269 | BLE |

### Hot-plug Handling

- Register DBT_DEVICEARRIVAL and DBT_DEVICEREMOVECOMPLETE via RegisterDeviceNotification

- On arrival: re-enumerate, attempt connection, restore last config profile

- On removal: pause processing, release HID handle cleanly, enter waiting state

- Back-off retry on drop: 500ms → 1s → 2s → 5s max

## 4.3  Battery Status

Battery level is read from a HID feature report on both Magic Mouse models and shown in the UI status bar.

- Read on connect, then polled every 60 seconds (avoids unnecessary BLE traffic)

- Decoded as a single byte: 0x00 = 0%, 0x64 = 100%

- Exact report ID and byte offset confirmed during Phase 0 HID logging

- Low battery desktop Toast notification at 15% (Microsoft.Windows.AppNotifications)

- If unavailable (Generic HID / old firmware): show 'Battery: N/A' — never show stale data

// IPC event emitted by service

{ "event": "battery", "device_serial": "XX:XX:XX:XX:XX:XX",

"level": 82, "charging": false }

## 4.4  Multi-Device Handling

Defines clear, predictable behaviour when more than one Magic Mouse is present.

| Policy | Behaviour |
| --- | --- |
| first_connected (default) | Use whichever device connected first; ignore subsequent Magic Mice |
| preferred_serial | Always use the device matching preferred_serial in config; ignore others |
| all | Drive all connected devices simultaneously with the same config |

- Default is first_connected — covers 99% of users with zero setup

- preferred_serial: user pins to a MAC address — shown in UI and copyable with one click

- Device selector dropdown appears in UI only when 2+ devices are present

- Switching active device writes preferred_serial to config and hot-reloads — no restart

- all policy: both devices share scroll and gesture config in v1.0; per-device config is Phase 5

Tray notification when a second Magic Mouse is ignored: 'Second Magic Mouse detected — ignored (change in Settings)'

## 4.5  Input Processing Layer

Converts raw HID packets into structured, typed input events using a two-thread pipeline.

- Decodes packet structure (documented in docs/packet-format.md as reverse engineering progresses)

- Tracks finger positions across frames using nearest-neighbour assignment

- Filters noise: ignores contacts below minimum pressure threshold and edge-of-surface contacts

- Emits typed events: FingerDownEvent, FingerMoveEvent, FingerUpEvent, ButtonEvent

[HID Reader Thread]  →  lock-free ring buffer  →  [Processing Thread]

60-250Hz                  (~512 entries)              60-120Hz

The HID Reader thread never blocks. The lock-free ring buffer between threads avoids mutex overhead and keeps polling latency tight.

## 4.6  Gesture Engine

Detects gestures from touch events using a state machine designed to eliminate the most common failure mode: a slow scroll that drifts horizontally near the end triggering an unintended swipe.

### Full State Model

IDLE

└► TOUCH_START          (finger(s) down)

└► TRACKING

├► SCROLL_LOCK          (vertical/horizontal movement dominant)

│     └► END            (finger lift → inertia handoff to scroll engine)

└► GESTURE_CANDIDATE   (movement matches gesture threshold)

├► GESTURE_CONFIRMED   (threshold met cleanly)

│     └► END

└► GESTURE_AMBIGUOUS   (conflicts with scroll intent)

└► resolve by velocity vector → SCROLL_LOCK or GESTURE_CONFIRMED

### Scroll-to-Gesture Conflict Resolution

Four layers are applied in order to prevent false positives:

- SCROLL_LOCK state: once entered, no transition to GESTURE_CANDIDATE is possible until all fingers lift

- gesture_lock_ms: after fingers lift and re-touch, gestures are suppressed for this window (default 300ms). Prevents 'scroll then quick swipe' false positives

- Velocity vector check: gesture confirmation requires horizontal velocity dominance at the moment of classification — not just at lift. A finger moving vertically that rotated horizontal near the end fails this check

- User tuning: all three parameters exposed in UI. Power users can tighten thresholds; users who trigger gestures accidentally can raise gesture_lock_ms to 500ms+

### Detection Parameters (all configurable)

| Parameter | Default | Description |
| --- | --- | --- |
| min_swipe_distance_px | 8px | Minimum travel to register a swipe |
| max_swipe_time_ms | 400ms | Gesture must complete within this window |
| scroll_lock_threshold_px | 3px | Vertical movement to enter SCROLL_LOCK |
| gesture_velocity_ratio | 2.0x | Horizontal/vertical ratio to prefer gesture |
| double_tap_interval_ms | 250ms | Max time between taps for double-tap |
| tap_max_movement_px | 3px | Max drift allowed during a tap |
| gesture_lock_ms | 300ms | Gesture suppression window after scroll begins |

### Supported Gestures (MVP)

- Swipe left / right / up / down (one finger)

- Single tap → left click

- Two-finger tap → right click

- Double tap → middle click (configurable)

## 4.7  Scrolling Engine

The core differentiator of the project. Replicates macOS-style pixel-precise smooth scrolling on Windows, which uses line-based scrolling by default.

### Physics Model

On finger lift:

initial_velocity = avg velocity over last 5 frames (pixels/ms)

Each tick (at 120Hz):

velocity *= decay_rate          // default: 0.92

if abs(velocity) < 0.5: stop   // dead zone - prevents micro-drift

position += velocity * delta_time

inject scroll event for delta

### Scroll Injection Strategy

- Use SendInput() with MOUSEEVENTF_WHEEL

- Accumulate fractional WHEEL_DELTA values; inject only when accumulator crosses a whole-unit threshold

- Achieves sub-line-height smoothness in Chromium, Firefox, and most Win32 apps

### Per-App Scroll Behaviour

| App Type | Quality | Notes |
| --- | --- | --- |
| Chromium-based | Excellent | Handles fractional wheel events natively |
| Firefox | Good | May need mousewheel.min_line_scroll_amount tuning |
| Win32 apps | Moderate | Line-based — smoothing is best-effort |
| Games / DirectInput | Limited | Synthetic input may be blocked — documented limitation |

### Configurable Parameters

| Parameter | Default | Range |
| --- | --- | --- |
| Decay rate | 0.92 | 0.80 - 0.99 |
| Sensitivity | 1.2 | 0.5 - 3.0 |
| Max speed (px/tick) | 80 | 20 - 200 |
| Dead zone | 0.5 | 0.1 - 2.0 |
| Natural scroll | true | on / off |
| Inertia | true | on / off |

## 4.8  Windows Integration Layer

Translates processed events into OS-level input using SendInput() as the primary method.

- Primary: SendInput() for all mouse movement, clicks, and scroll injection; batched to reduce syscall overhead

- Secondary: SetWindowsHookEx (WH_MOUSE_LL) for interception — runs on dedicated thread with message pump

- Core service runs as LocalSystem to ensure hook registration succeeds

- UI runs as the logged-in user and communicates with service via Named Pipe — no elevation prompt after install

Games and anti-cheat systems (Valorant, EasyAntiCheat) block SendInput. Documented as a known limitation in docs/troubleshooting.md. No workaround attempted.

## 4.9  Windows Service Layer

Runs the engine reliably in the background across reboots and user sessions.

| Property | Value |
| --- | --- |
| Type | SERVICE_WIN32_OWN_PROCESS |
| Start | SERVICE_AUTO_START |
| Account | LocalSystem |

### Crash Recovery — SCM Policy

First failure:   SC_ACTION_RESTART  (delay: 2 seconds)

Second failure:  SC_ACTION_RESTART  (delay: 5 seconds)

Third failure:   SC_ACTION_RESTART  (delay: 30 seconds)

Reset period:    86400 seconds (1 day)

Configured at install time via ChangeServiceConfig2() — no manual user action required.

### Internal Watchdog (watchdog.cpp)

- Separate watchdog thread monitors HID reader and processing threads

- If either thread stalls for >5 seconds with a device connected, watchdog restarts only the affected pipeline — not the full service

- All crash events logged with stack trace before restart

- Watchdog health status visible in UI status bar

### Session Handling

- Handles SERVICE_CONTROL_SESSIONCHANGE to detect user logon/logoff

- Reloads per-user config on logon

- Pauses processing on logoff while keeping device handle open

## 4.10  IPC Layer (UI ↔ Service)

Named Pipes provide low-overhead, local-only communication between the UI and the service.

- Transport: Windows Named Pipes (\\.\.\pipe\MagicMouseService)

- Protocol: newline-delimited JSON

- ACL restricted to current logged-in user and LocalSystem — no network exposure

// UI → Service

{ "cmd": "get_status" }

{ "cmd": "reload_config" }

{ "cmd": "set_param", "key": "scroll.sensitivity", "value": 1.5 }

// Service → UI

{ "event": "status", "devices": [

{ "serial": "XX:XX:XX:XX:XX:XX", "model": "Magic Mouse 2",

"mode": "bootcamp", "battery": 82, "active": true },

{ "serial": "YY:YY:YY:YY:YY:YY", "model": "Magic Mouse 2",

"mode": "bootcamp", "battery": 61, "active": false }

] }

{ "event": "battery", "device_serial": "XX:XX", "level": 82, "charging": false }

{ "event": "log", "level": "INFO", "message": "Gesture: swipe_left" }

{ "event": "error", "code": "HID_OPEN_FAILED", "detail": "..." }

## 4.11  UI Layer

C# with WinUI 3 (Windows App SDK). UI is optional — the service works headlessly with default.json.

- Gesture mapping editor: dropdown per gesture mapped to action

- Scroll tuning sliders with live preview (sends set_param to service in real time)

- Profile management: global + per-app, stored as separate JSON files

- Device status bar: connected / limited mode / battery % with icon

- Multi-device selector dropdown (appears only when 2+ devices detected)

- Debug log viewer streaming from service via Named Pipe

- Startup toggle: enable/disable service auto-start

- First-run wizard guiding user through driver check and initial config

- Tray icon: shows device status; right-click for quick settings or main window

# 5.  Dual Mode Support

| Feature | Mode A: Boot Camp (Full) | Mode B: Generic HID (Fallback) |
| --- | --- | --- |
| Full gesture support | Yes | No |
| Smooth scrolling | Full inertia | Basic |
| Scroll + click | Yes | Yes |
| Touch surface data | Available | Unavailable |
| Auto-selected when | Boot Camp drivers loaded | Boot Camp absent or failed |

Mode is logged on startup and shown in the UI status bar. When Generic HID mode is active, the tray tooltip reads: 'Running in limited mode — install Boot Camp drivers for full features'

# 6.  Debugging Tools

## 6.1  HID Logger

- Standalone executable — works without the service running

- Dumps raw HID reports to a timestamped .bin file

- Outputs human-readable hex to stdout

- Used by contributors to capture packets from new hardware for reverse engineering

## 6.2  Packet Visualizer

- Reads .bin log files or a live device stream

- Plots touch coordinates on a 2D canvas in real time

- Highlights finger tracking assignments per frame

- Essential for validating input_parser output during development

# 7.  Configuration

Config files are stored in %LocalAppData%\MagicMouse\config\

- default.json: shipped with installer, never modified by the service

- user.json: user overrides, merged over default at runtime

- profiles\<AppName>.json: per-app overrides matched by foreground window executable name

### Full Config Schema

{

"schema_version": 1,

"gestures": {

"swipe_left":     { "action": "SEND_KEYS", "keys": "ALT+LEFT" },

"swipe_right":    { "action": "SEND_KEYS", "keys": "ALT+RIGHT" },

"swipe_up":       { "action": "SEND_KEYS", "keys": "WIN+TAB" },

"swipe_down":     { "action": "SEND_KEYS", "keys": "WIN+D" },

"double_tap":     { "action": "MIDDLE_CLICK" },

"two_finger_tap": { "action": "RIGHT_CLICK" }

},

"scroll": {

"natural": true, "inertia": true, "sensitivity": 1.2,

"decay": 0.92, "max_speed": 80, "dead_zone": 0.5

},

"gesture_thresholds": {

"min_swipe_distance_px": 8,

"max_swipe_time_ms": 400,

"scroll_lock_threshold_px": 3,

"gesture_velocity_ratio": 2.0,

"double_tap_interval_ms": 250,

"tap_max_movement_px": 3,

"gesture_lock_ms": 300

},

"device": {

"preferred_serial": "",

"multi_device_policy": "first_connected"

},

"service": {

"log_level": "INFO",

"startup": "auto",

"update_channel": "stable"

}

}

### Config Schema Migration

- schema_version stored in user.json

- On startup, if schema_version is older than current, service runs migration and backs up old file to user.json.bak

- Never silently overwrites user config without a backup

# 8.  Logging Strategy

| Level | Usage |
| --- | --- |
| ERROR | Unrecoverable failures, crash events |
| WARN | Recoverable issues, unexpected states |
| INFO | Normal operational events (default in production) |
| DEBUG | Verbose trace — toggleable from UI without restart |

- Location: %LocalAppData%\MagicMouse\logs\

- Rotation: 5MB max per file, keep last 5 files

- Format: magicmouse_YYYYMMDD_HHMMSS.log

- All crash events include stack trace before service restarts

- Log viewer in UI streams live via Named Pipe

# 9.  Installer Strategy

Primary: WiX Toolset v4. The install sequence is strictly ordered because the service must be registered after the Boot Camp driver step.

### Install Sequence

- Check Windows version (minimum: Windows 10 21H2)

- Check for existing installation — offer upgrade path

- Install Boot Camp drivers (optional, user can skip)

- Copy service binary to C:\Program Files\MagicMouse\

- Copy default.json to %LocalAppData%\MagicMouse\config\

- Register Windows Service (sc create)

- Configure crash recovery policy (ChangeServiceConfig2)

- Register auto-start

- Install UI app (optional)

- Start service

- Add uninstall entry to Programs & Features

### Code Signing

- Installer .msi and service .exe signed with EV code signing certificate

- Eliminates SmartScreen 'Unknown publisher' warning entirely

- For open-source dev builds without a cert: document test-signing mode in README and publish SHA256 checksums on GitHub Releases

- SmartScreen reputation builds over time with download volume — early release warning documented in README

### Silent Install

msiexec /i MagicMouse.msi /quiet ADDLOCAL=ALL

# 10.  Versioning and Update Strategy

## 10.1  Versioning Scheme

Semantic Versioning: MAJOR.MINOR.PATCH

| Segment | Increments When |
| --- | --- |
| MAJOR | Breaking config changes, driver model changes |
| MINOR | New features: gestures, UI additions, new device support |
| PATCH | Bug fixes, stability improvements, no behaviour change |

- 1.0.0 → initial public release

- 1.1.0 → per-app profiles added

- 1.1.1 → fix scroll dead zone regression

- 2.0.0 → breaking config schema change (migration tool provided)

## 10.2  Update Channels

| Channel | Audience | Cadence |
| --- | --- | --- |
| stable (default) | All users | Major/minor releases only |
| beta | Opt-in testers | Release candidates and pre-releases |

## 10.3  Update Mechanism

- Service checks GitHub Releases API on startup and once per day

- Compares current version against tag_name in API response

- If update available: tray notification 'Update available: v1.2.0 — View release notes'

- Clicking opens GitHub Releases page in browser — user downloads and installs manually in v1.0

### Auto-Update (Phase 5)

- Background download of signed .msi

- SHA256 verification before install

- Prompt user to install — never silent, never forced

- Rollback: previous version installer retained in %LocalAppData%\MagicMouse\updates\ for one version

No telemetry. No crash reports sent without explicit user opt-in. Stated clearly in README and first-run wizard.

# 11.  Development Phases

## Phase 0 — Tools First  (1-2 weeks)

- Build HID logger

- Capture raw packets from Magic Mouse 1 and 2

- Analyse and document packet format in docs/packet-format.md

- Confirm battery report ID and byte offset

- Build packet visualiser to validate findings

Exit criterion: Touch coordinates, finger count, and battery level reliably decoded from raw packets.

## Phase 1 — MVP  (2-4 weeks)

- Device detection and connection

- Basic movement and click passthrough

- Single-finger scroll (no inertia yet)

- CLI config file support

- Windows Service skeleton with crash recovery policy

Exit criterion: Mouse functions as a basic Windows mouse with scroll.

## Phase 2 — Core Features  (3-6 weeks)

- Full gesture state machine with SCROLL_LOCK / GESTURE_CANDIDATE split

- Smooth scrolling engine with inertia and gesture_lock_ms

- Battery status reading and IPC event

- Multi-device policy enforcement

- Dual mode: Boot Camp + Generic HID fallback

- Full JSON config support with schema versioning

- Named Pipe IPC

- Logging with rotation

Exit criterion: Usable as a daily driver without UI.

## Phase 3 — UI  (2-3 weeks)

- WinUI 3 application

- Gesture mapping editor

- Scroll tuning sliders with live preview

- Device status bar with battery and multi-device selector

- Profile management

- Tray icon and first-run wizard

Exit criterion: Non-technical user can install and configure without editing JSON.

## Phase 4 — Production Hardening  (2-3 weeks)

- EV code signing certificate setup

- Signed WiX installer

- GitHub Actions CI: build, unit tests, static analysis on every PR

- 8-hour continuous stress testing sessions

- Full documentation: README, contributing guide, issue templates

- SmartScreen reputation building begins

Exit criterion: Public v1.0 release on GitHub with signed installer.

## Phase 5 — Advanced Features  (Ongoing)

- Per-application profiles with UI editor

- Advanced gesture threshold tuning UI

- Auto-update mechanism (GitHub Releases, signed .msi, SHA256 verification)

- Per-device config in multi-device mode

- Plugin / extension API

- Community gesture packs

# 12.  Key Challenges and Resolutions

## 1.  Undocumented HID Packet Format

Apple does not publish touch surface packet structure for Windows.

- Phase 0 is dedicated entirely to this — build logger first, decode second

- Cross-reference with existing open-source reverse engineering in the community

- Document all findings in docs/packet-format.md — this becomes a community asset

- Packet visualiser accelerates pattern recognition significantly

## 2.  Bluetooth Variability

Intel, Broadcom, and MediaTek BT adapters behave differently in latency, dropout, and reconnect behaviour.

- Test on minimum 3 chipsets during Phase 1: Intel AX210, Broadcom BCM20702, MediaTek MT7921

- Back-off retry logic on disconnect: 500ms → 1s → 2s → 5s max

- Community-updated compatibility matrix in docs/device-support.md

- Service logs adapter details on connect for diagnostics

## 3.  Scroll Behaviour Differences Across Apps

Windows apps consume scroll events differently — Win32 uses line-based WM_MOUSEWHEEL, Chromium handles fractional deltas, some apps ignore synthetic input.

- Fractional WHEEL_DELTA accumulation handles most cases smoothly

- Per-app scroll profiles let users tune sensitivity per application

- Known-bad apps documented in troubleshooting guide

- Games and anti-cheat apps explicitly listed as out of scope

## 4.  Gesture Ambiguity

Small touch surface makes distinguishing scroll from swipe unreliable with simple threshold checks.

- Full state machine with SCROLL_LOCK / GESTURE_CANDIDATE split

- Velocity vector dominance resolution — not just distance

- gesture_lock_ms suppresses gestures immediately after scroll begins

- All thresholds exposed in UI for user tuning

## 5.  Service Stability

A crash in the service leaves the user with a non-functional mouse.

- SCM crash recovery policy auto-restarts: 2s → 5s → 30s

- Internal watchdog restarts only the affected pipeline thread, not the full service

- All crashes logged with stack trace before restart

- Watchdog health status visible in UI

## 6.  Unsigned Installer / SmartScreen

Unsigned installers trigger SmartScreen warnings and erode user trust.

- EV code signing certificate for release builds — eliminates the warning

- SHA256 checksums published on GitHub Releases for open-source dev builds

- Early release warning documented in README while SmartScreen reputation builds

- Silent install path available for IT deployments

# 13.  Testing Strategy

## Unit Tests  (automated, every commit)

- Gesture engine: synthetic touch event sequences → assert correct gesture output

- Scroll engine: assert velocity decay curve, dead zone cutoff, natural scroll inversion

- Config parser: valid JSON, malformed JSON, missing keys, unknown keys, schema migration

- Packet parser: known byte sequences → assert correct coordinate and button output

- Battery parser: known report bytes → assert correct percentage output

## Integration Tests  (automated, every commit)

- HID simulation → gesture engine → injector pipeline (mocked SendInput)

- Service start / stop / restart cycle

- Named Pipe connect / disconnect / reconnect

- Config hot-reload via IPC

- Multi-device policy enforcement (simulated two-device arrival)

## Hardware Tests  (manual, per phase milestone)

| Dimension | Coverage |
| --- | --- |
| OS | Windows 10 (21H2), Windows 11 (latest) |
| Devices | Magic Mouse 1 and Magic Mouse 2 |
| BT Adapters | Intel AX210, Broadcom BCM20702, MediaTek MT7921 |
| Modes | Boot Camp mode and Generic HID mode |
| Stress | 8-hour continuous use sessions |

## Behavioural Baseline

- Record macOS scroll curves using frame-by-frame screen capture

- Compare output curves from scroll engine against baseline at 120fps

- Target: visually indistinguishable in side-by-side comparison

## CI Pipeline  (GitHub Actions)

On every PR:

- Build (Windows MSVC + Clang)

- Unit tests

- Static analysis (clang-tidy, cppcheck)

- Code formatting check

On merge to main:

- All of the above

- Integration tests

- Signed installer build (release tags only)

# 14.  Tech Stack

| Component | Technology |
| --- | --- |
| Core Engine | C++ (MSVC / Clang) |
| HID Access | HIDAPI (libusb) |
| UI | C# with WinUI 3 (Windows App SDK) |
| IPC | Windows Named Pipes |
| Service | Windows Service API |
| Config | JSON (nlohmann/json) |
| Build | CMake + vcpkg |
| Installer | WiX Toolset v4 |
| CI | GitHub Actions |
| Code Signing | EV Certificate (release builds) |

# 15.  Timeline

| Phase | Duration |
| --- | --- |
| Phase 0 — Tools | 1-2 weeks |
| Phase 1 — MVP | 2-4 weeks |
| Phase 2 — Core Features | 3-6 weeks |
| Phase 3 — UI | 2-3 weeks |
| Phase 4 — Production Hardening | 2-3 weeks |
| Phase 5 — Advanced Features | Ongoing |

Realistic total to v1.0: 12-18 weeks (solo developer, part-time). The most variable factor is Phase 0 — HID packet decoding can be fast with community help or slow on undocumented firmware variants.

# 16.  Success Criteria

| Metric | Target |
| --- | --- |
| Scroll inertia | Visually matches macOS at 120fps in side-by-side test |
| Gesture accuracy | >95% in normal use |
| Input latency | <5ms added over raw HID |
| Gesture recognition latency | <20ms from finger lift to action |
| Gesture false positives | Zero swipe triggers during slow scroll in 30-min test |
| Battery reporting | Accurate within 5%, updates every 60s |
| Multi-device | Second device handled per policy within 2s of connect |
| Installation time | <2 minutes, no manual steps |
| SmartScreen warnings | Zero (signed installer) |
| Stability | Zero unrecovered crashes in 8-hour stress test |
| Config migration | Zero data loss on schema version upgrade |
| Update notification | Delivered within 24hrs of a new GitHub Release |
| Community | 3+ active contributors within 6 months of v1.0 |

# 17.  Future Ideas

- Machine learning gesture classifier to replace heuristics with a trained model

- Linux support via libinput

- Magic Trackpad support using the shared gesture engine

- Per-device config in multi-device mode (Phase 5)

- Community plugin marketplace

- Wayland / X11 support (long-term)

# 18.  Summary

This project is technically feasible with a disciplined userspace-only approach. The architecture is solid — stay out of kernel mode entirely, build on Boot Camp drivers, and focus all innovation on the gesture and scrolling layers where existing tools are weakest.

The critical path is:

- Decode the HID packet format in Phase 0 — everything depends on this

- Nail the scrolling engine — this is the feature users will judge the project on

- Get the service rock-solid before building the UI — a crashing service is worse than no UI

- Ship a signed v1.0 with good defaults and let the community drive Phase 5

v4.0 — Production-Ready Execution Plan  |  All architecture decisions finalised  |  Ready for development start